The Training Planner App is technically healthy, but it is not yet packaged or documented as a version 1 product.

Current state:

- All 63 automated tests pass.

- Code compilation and quality checks pass.

- Core drill-library, practice-building, saving, printing/PDF, spreadsheet import/export, backup, and recovery features exist.

- The application still identifies itself as version 0.3.0.

- There is a working executable build, but no Windows installer.

- The repository contains tracked personal/runtime data and obsolete build artifacts.

- The release documentation is incomplete or outdated.

Required for version 1

- Define the v1 scope

The old roadmap lists Player Manager, Attendance, Calendar, Statistics, and Reports before version 1, but most of those are not implemented as complete user-facing features.

I recommend defining v1 around the app’s mature core:

- Drill library and administration

- Practice builder

- Practice saving, reopening, duplication, and recovery

- Printing and PDF output

- Spreadsheet import/export

- Database backup and restore

- Configuration and coaching information

Player tracking, attendance, calendar, and statistics should be explicitly deferred to later releases unless you consider them essential.

- Complete hands-on release testing

Run every workflow in the [release checklist](C:/Users/bjpow/Documents/Codex/TrainingPlannerApp/docs/RELEASE_CHECKLIST.md), especially:

- Create, edit, delete, import, and export drills

- Build a timed practice and verify totals

- Save, reopen, duplicate, print, and recover practices

- Restore a backup and verify all data

- Upgrade using an existing database from the previous release

- Test the finished build on a clean Windows account

The automated tests cover the underlying logic well, but there is little automated coverage of the actual graphical interface.

- Create a proper Windows release

The project currently produces a standalone .exe, but I found no installer configuration. Version 1 should have:

- A clean WildcatTrainingPlanner.exe build

- A Windows installer

- Start Menu shortcut and uninstall support

- Executable version metadata showing 1.0.0

- Correct icon and product name

- Confirmation that user data remains outside the installed program

- Ideally, code signing to reduce Windows security warnings

- Clean the repository and release contents

Several runtime and personal files are currently tracked:

- The live coaching database

- Personal configuration containing coach/team information

- Log files

- Old databases and backups inside dist

- Old executables and packaging output

- Obsolete builds under former product names

These should be removed from version control while preserving the user’s local copies. The .gitignore already excludes many of them, but previously committed files remain tracked.

- Finish the documentation

The [user manual](C:/Users/bjpow/Documents/Codex/TrainingPlannerApp/docs/User_Manual.md) currently documents only Development Block reordering. It needs complete instructions for installation and the main workflows.

Also needed:

- Replace the obsolete [version roadmap](C:/Users/bjpow/Documents/Codex/TrainingPlannerApp/Version Roadmap.txt)

- Consolidate the two changelog files

- Correct visible text-encoding problems such as malformed bullets and symbols

- Document database, practice-file, backup, and recovery locations

- Add upgrade and uninstall guidance

- Finalize the version and release

After acceptance testing:

- Change APP_VERSION from 0.3.0 to 1.0.0

- Add a complete version 1 changelog entry

- Build from a clean checkout

- Test the exact installer and executable being distributed

- Archive that build

- Commit the release state

- Create a v1.0.0 Git tag

My assessment: the application’s core functionality is close to v1. The largest remaining work is not new feature development—it is deciding the release scope, cleaning tracked user/build data, completing the manual, producing an installer, and conducting a clean-machine acceptance test.